NEW INTERNET BANKING SOLUTION(NIBS)

BUSINESS REQUIREMENTS DOCUMENT

January 18, 2026

TABLE OF CONTENTS

- Executive Summary

- Business Objectives

- Scope & Out of Scope Category

- Stakeholder Role Matrix

- Business Requirements

- Dependencies & Assumptions

- Risks & Mitigation

- Success Metrics (KPIs)

- Business Benefits

- High Level Implementation Roadmap

- Approval and Version Control

- EXECUTIVE SUMMARY

This Business Requirements Document (BRD) defines a new, standalone strategic initiative to design and implement a Next-Generation Unified Digital Banking Platform serving Retail, SME, Commercial, Corporate, and Wholesale & Investment Banking customers. The initiative is intentionally positioned as a replacement and re-platforming of the current Internet Banking capability, rather than an incremental enhancement, to meet evolving business, customer, and transaction banking needs.

The proposed platform is primarily targeted at Commercial Business Banking (CBB) and Wholesale & Investment Banking (WIB) customers, while also recognizing that many customers maintain both Corporate and Retail relationships with the Bank. As such, the solution must support a single customer login with multiple profiles, allowing users to securely switch between Retail and Corporate views within the same session, based on clearly defined roles, permissions, and approval limits.

A major drive for this initiative is the growing need to digitize Transaction Banking and Trade-related services that are currently dependent on branch visits and manual processing. The new Internet Banking platform must enable corporate and commercial customers to initiate trade transactions digitally, track their progress in real time, and receive clear visibility across the entire transaction lifecycle.

In particular, the platform must support digital initiation, servicing, and tracking of key trade payment types, including:

- Letters of Credit (LCs)

- Open Account payments

- Documentary Collections

- Advance Payments

- PAPSS transactions

Customers should be able to submit trade requests online, monitor their status at every stage from initiation and review to approval and completion and receive timely notifications without the need for physical branch interaction. This capability is critical to improving customer experience, reducing turnaround time, and lowering operational effort across Transaction Banking teams.

Beyond trade services, the new Internet Banking platform is expected to provide a strong and scalable foundation for CBB and WIB digital services, including payments, approvals, user and entitlement management, limits, audit trails, and security controls. At the same time, it must continue to support essential Retail banking services for customers with dual profiles, ensuring a consistent and intuitive user experience across all segments.

This BRD consolidates all relevant inputs and documents provided and defines the target-state business requirements for the proposed Internet Banking solution. It is intended to serve as:

- A clear statement of business needs and expectations

- A baseline for vendor proposals and solution evaluation

- A reference for architecture, security, and integration design

- A guide for phased delivery and implementation planning

In summary, this document sets out the requirements for a modern, secure, and flexible Internet Banking platform that enables digital trade transactions, supports both Corporate and Retail customers within a single solution, and positions the Bank to effectively support current and future growth across Commercial, Corporate, and Wholesale Banking. This initiative reflects the Bank’s strategic priority to modernize its Internet Banking capabilities in line with evolving customer expectations, regulatory requirements, and Transaction Banking growth objectives.

- BUSINESS OBJECTIVES

| Objective ID | Business Objective | Description / Rationale |
| --- | --- | --- |
| BO-01 | Implement a New Internet Banking Platform | Establish a new, modern Internet Banking solution to overcome limitations of the existing platform and support current and future business needs. |
| BO-02 | Support CBB and WIB Digital Banking Needs | Provide a robust digital platform tailored to Commercial Business Banking and Wholesale & Investment Banking customers. |
| BO-03 | Enable Retail and Corporate Profile Switching | Allow customers with both Retail and Corporate relationships to securely access and switch profiles within a single login. |
| BO-04 | Digitize Trade Transaction Initiation | Enable corporate and commercial customers to initiate trade-related transactions digitally without visiting a branch. |
| BO-05 | Provide Real-Time Trade Transaction Tracking | Allow customers to track the full lifecycle of trade transactions in real time, improving transparency and confidence. |
| BO-06 | Support Key Trade Payment Types Digitally | Digitally support Letters of Credit, Open Account payments, Documentary Collections, Advance Payments, and PAPSS transactions. |
| BO-07 | Improve Customer Experience and Transparency | Provide clear status updates, notifications, and visibility across transactions to reduce follow-ups and delays. |
| BO-08 | Reduce Branch Dependency and Manual Processing | Shift trade and payment transactions from branch-based processing to digital channels. |
| BO-09 | Strengthen Transaction Banking Capabilities | Position Internet Banking as a core delivery channel for Transaction Banking services. |
| BO-10 | Improve Turnaround Time for Trade Transactions | Reduce processing time through digital submission, approvals, and tracking. |
| BO-11 | Ensure Strong Security and Control | Enforce role-based access, maker–checker approvals, limits, and audit trails across all transactions. |
| BO-12 | Support Multi-Entity and Multi-User Corporates | Enable corporates with multiple entities and users to operate digitally with appropriate controls. |
| BO-13 | Provide a Scalable and Future-Ready Platform | Build a platform that can scale and evolve with future business and technology needs. |
| BO-14 | Support Regulatory and Compliance Requirements | Ensure all transactions are auditable, traceable, and compliant with regulatory requirements. |
| BO-15 | Maintain and Carry Forward Existing Core Internet Banking Capabilities | Ensure that essential and proven functionalities from the existing Internet Banking platform are retained and made available in the new solution, where still relevant, while improving performance, usability, and control. |

- SCOPE AND OUT-OF-SCOPE CATEGORY

  - IN SCOPE

- CUSTOMER ACCESS & PROFILE MANAGEMENT

| Area | In-Scope Description | System Capability Required |
| --- | --- | --- |
| Single Login | Customers access Internet Banking using one set of credentials. | Centralized authentication and session management. |
| Profile Switching | Customers with Retail and Corporate relationships can switch profiles within a session. | Secure profile switch with entitlement validation. |
| Role-Based Access | Access to services is controlled based on user roles. | Role and permission management engine. |

- USER ONBOARDING & LIFECYCLE MANAGEMENT

| Area | In-Scope Description | System Capability Required |
| --- | --- | --- |
| Customer User Onboarding | Digital creation of users for Retail and Corporate customers. | User onboarding workflows and activation processes. |
| User Activation | Secure activation using credentials and authentication setup. | Credential setup and activation controls. |
| User Maintenance | Update user details, roles, and permissions. | User maintenance interfaces. |
| User Suspension & Reactivation | Temporarily suspend or reinstate users. | User status management controls. |
| User Deactivation | Permanently deactivate users when required. | User deactivation with audit logging. |

- CORPORATE USER MANAGEMENT (CUSTOMER SELF-SERVICE)

| Area | In-Scope Description | System Capability Required |
| --- | --- | --- |
| Corporate Admin Role | Corporates can designate one or more administrators. | Corporate Admin role configuration. |
| User Creation | Corporate Admins can create users within their organization. | Self-service user creation screens. |
| Role Assignment | Assign roles such as Maker, Checker, Approver & View. | Role assignment functionality. |
| Service Access | Define which services each user can access. | Service level entitlements. |
| Approval Matrix | Configure approval according to hierarchies and workflows. | Approval of matrix configuration tools. |
| User Limits | Assign transaction limits per user or role. | User and role limit management. |

- ADMIN PORTAL (INTERNAL USERS)

| Area | In-Scope Description | System Capability Required |
| --- | --- | --- |
| Customer Management | Create and maintain customer profiles. | Bank Admin customer management screens. |
| User Oversight | View, modify, suspend, or deactivate customer users. | Bank Admin user management portal. |
| Role & Entitlement Setup | Define standard roles and service entitlements. | Role and entitlement configuration module. |
| Approval Rules | Define and maintain approval policies. | Workflow and approval rules engine. |
| Audit & Monitoring | View audit trails and user activity logs. | Audit dashboards and reports. |

- RETAIL INTERNET BANKING SERVICE

| Area | In-Scope Description | System Capability Required |
| --- | --- | --- |
| Account Enquiry | View balances, transactions, and statements. | Retail account dashboards. |
| Payments & Transfers | Transfers, bill payments, standing instructions. | Retail payment services. |
| Alerts & Notifications | Receive transaction and account alerts. | Notification management service. |

- CORPORATE & COMMERCIAL BANKING SERVICES

| Area | In-Scope Description | System Capability Required |
| --- | --- | --- |
| Corporate Payments | Single and bulk payments with approvals. | Corporate payment processing module. |
| File Uploads | Upload payment files for processing. | File upload and validation service. |
| Reporting | Access transaction and operational reports. | Corporate reporting dashboards. |

- TRADE BANKING SERVICES

| Area | In-Scope Description | System Capability Required |
| --- | --- | --- |
| Trade Initiation | Initiate trade transactions digitally. | Trade initiation workflows. |
| Trade Tracking | View trade transaction status end-to-end. | Trade lifecycle tracker. |
| Trade Types | Automate; LCs, Open Account, Documentary Collections, Advance Payments & PAPSS. | Trade modules per transaction type. |

- SECURITY, CONTROLS & AUDIT

| Area | In-Scope Description | System Capability Required |
| --- | --- | --- |
| Authentication | Secure login and sensitive action protection. | Strong authentication controls. |
| Approvals | Maker–checker and multi-level approvals. | Approval and workflow engine. |
| Audit Trail | Full traceability of user and transaction actions. | Audit logging and reporting. |

- INTEGRATION & CONTINUITY

| Area | In-Scope Description | System Capability Required |
| --- | --- | --- |
| System Integration | Integration with core banking, trade, payments, PAPSS. | APIs and integration adapters. |
| Continuity | Retain key features from existing Internet Banking. | Migration and functional parity support. |

  - OUT OF SCOPE)

| Area | Out-of-Scope Description |
| --- | --- |
| Credit Origination & Underwriting | Loan, overdraft, and trade facility origination, credit assessment, and underwriting processes. |
| Core Banking Changes | Functional or structural changes to underlying core banking systems, including core replacement or redesign. |
| Branch-Based & Manual Processing | Branch-only, paper-based, email-driven, or manual initiation and processing of transactions, including trade transactions. |
| Pricing & Tariffs | Definition, approval, or modification of fees, charges, tariffs, and pricing models. |
| Non-Banking Services | Third-party marketplaces, lifestyle services, or other non-banking offerings. |
| Advanced Analytics & AI Advisory | AI-driven advisory services, predictive analytics, or advanced data science use cases beyond basic reporting. |
| Retail Product Redesign | Changes to Retail banking product structures beyond digital access and servicing. |
| External Regulatory Changes | Changes to external regulatory policies or frameworks outside the control of the Internet Banking platform. |

- STAKEHOLDER ROLE MATRIX

| Stakeholder | Department / Unit | Role in Project | Key Responsibilities |
| --- | --- | --- | --- |
| Executive Sponsor | Executive Management | Project Sponsor | Provides strategic direction, approves funding, resolves escalations, and ensures alignment with Bank strategy. |
| Business Sponsor | Commercial Business Banking (CBB) | Business Owner | Owns the business vision, priorities, and success criteria for the new Internet Banking platform. |
| Co-Business Sponsor | Wholesale & Investment Banking (WIB) | Business Owner | Defines WIB requirements and ensures the platform supports high-value corporate and institutional customers. |
| Transaction Banking Lead | Transaction Banking | Domain Owner | Defines trade and transaction banking requirements, including digital trade initiation and tracking. |
| Retail Banking Representative | Retail Banking | Business Contributor | Ensures continuity of essential retail services and supports dual Retail–Corporate customer journeys. |
| Digital Channels Lead | Digital Banking / Channels | Product Owner | Owns the Internet Banking product, backlog prioritization, and overall customer experience. |
| Business Analyst | Business Process Optimization / Digital Transformation | Requirements Owner | Elicits, documents, validates, and manages business requirements and traceability. |
| IT Architecture Lead | Enterprise Architecture | Solution Authority | Defines target architecture, integration patterns, and ensures alignment with enterprise standards. |
| Integration Lead | IT / Middleware / Payments | Technical Lead | Oversees integration with core banking, trade finance, payment systems, and PAPSS. |
| Trade Systems Owner | Trade Finance Operations | System Owner | Provides input on trade workflows and ensures alignment with back-office trade systems. |
| Payments Systems Owner | Payments & switching | System Owner | Ensures payment flows, validations, and controls are correctly implemented. |
| Information Security Lead | Information Security | Security Authority | Defines security requirements, authentication standards, and cyber risk controls. |
| Risk Management | Risk Management | Risk Oversight | Identifies and mitigates operational, fraud, and transaction risks. |
| Compliance Officer | Compliance | Regulatory Oversight | Ensures compliance with regulatory and audit requirements. |
| Legal Counsel | Legal | Legal Oversight | Reviews contractual, data protection, and regulatory implications. |
| Operations Lead | Banking Operations | Operations Owner | Validates operational workflows, exception handling, and back-office readiness. |
| Change Management Lead | Change & Transformation | Adoption Owner | Manages training, communication, and customer adoption activities. |
| Project Manager | Project Management Office (PMO) | Delivery Lead | Manages project plan, timelines, risks, issues, and stakeholder coordination. |
| Quality Assurance Lead | Testing / QA | Quality Owner | Defines test strategy, coordinates UAT, and ensures solution quality. |
| UX/UI Lead | Digital Channels | UI/UX | Provides guidance on user interface and customer experience; reviews and validates UI/UX designs and user journeys; supports usability testing and feedback during UAT. |
| Vendor / Implementation Partner | External Vendor | Solution Provider | Designs, configures, integrates, and delivers the Internet Banking solution in line with requirements. |

- BUSINESS REQUIREMENTS

  - FUNCTIONAL REQUIREMENTS

| FR ID | Category | Requirement Description | User Story | Acceptance Criteria | Requirement Type | Priority |
| --- | --- | --- | --- | --- | --- | --- |
| FR-01 | Customer Access | The system shall allow customers to access Internet Banking using a single set of credentials across all linked Retail and Corporate relationships. | As a customer, I want one login to access all my banking relationships. | User logs in once and can view all linked profiles. | Core Functional | High |
| FR-02 | Profile Management | The system shall allow customers with multiple relationships to securely switch between Retail and Corporate profiles within the same session. | As a dual-profile customer, I want to switch profiles without logging out. | Profile switch is successful, and correct entitlements are applied. | Core Functional | High |
| FR-03 | Authentication & Security | The system shall support Multi-Factor Authentication (MFA) for login and defined high-risk actions. | As an internal user, I want MFA enforced to reduce fraud risk. | MFA is triggered for configured actions, and access is denied on failure. | Control / Security | High |
| FR-04 | Retail Services | The system shall allow retail users to view account balances, transaction history, and generate account statements for a customer-selected date range. | As a retail user, I want to view my account details online. | Accurate balances and transaction history are displayed. | Core Functional | High |
| FR-05 | Retail Services | The system shall allow retail users to initiate transfers, bill payments, and standing instructions. | As a retail user, I want to perform payments digitally. | Transactions are submitted and processed or rejected with a reason. | Core Functional | High |
| FR-06 | Corporate Payments | The system shall allow corporate and commercial users to initiate single payments digitally. | As a corporate user, I want to initiate payments without visiting a branch. | Payment is captured and routed for approval if required. | Core Functional | High |
| FR-07 | Corporate Payments | The system shall support bulk payments via ACH, GIP, and Mobile Money file uploads with record-level validation. | As a corporate user, I want to upload bulk payment files for processing. | File is validated and accepted or rejected with error details and invalid records correct or removed without re-uploading the entire file. | Core Functional | High |
| FR-08 | Approval Workflow | The system shall support maker–checker and multi-level approval workflows based on configured roles and limits. | As an approver, I want to approve transactions within my authority. | Approval rules are enforced before transaction execution. | Control / Governance | High |
| FR-09 | Limits Management | The system shall enforce transaction limits at user, role, account, and entity levels. | As an internal user, I want exposure to be controlled. | Transactions exceeding limits are blocked or escalated. | Control / Governance | High |
| FR-10 | Trade Services | The system shall allow corporate and commercial users to digitally initiate Letters of Credit (LCs). | As a corporate user, I want to initiate an LC online. | LC request is successfully submitted and visible for tracking. | Core Functional | High |
| FR-11 | Trade Services | The system shall support digital initiation of Open Account payments. | As a corporate user, I want to initiate Open Account payments digitally. | Open Account transaction is submitted and tracked. | Core Functional | High |
| FR-12 | Trade Services | The system shall support digital initiation of Documentary Collections. | As a corporate user, I want to submit Documentary Collections online. | Documentary Collection is submitted and assigned a reference number. | Core Functional | High |
| FR-13 | Trade Services | The system shall allow users to amend, correct, or resubmit Documentary Collection requests that are rejected or returned for clarification. | As a corporate user, I want to correct and resubmit Documentary Collections without starting over. | User can edit permitted fields, resubmit the request, and version history is maintained. | Core Functional | High |
| FR-14 | Trade Services | The system shall support digital initiation of Advance Payments. | As a corporate user, I want to initiate Advance Payments digitally. | Advance Payment request is captured and tracked. | Core Functional | High |
| FR-15 | Trade Payments | The system shall support PAPSS transactions through Internet Banking. | As a corporate user, I want to initiate PAPSS transactions online. | PAPSS transaction is validated and processed successfully. | Core Functional | High |
| FR-16 | Trade Tracking | The system shall provide real-time visibility of trade transaction status across all lifecycle stages. | As a customer, I want to track trade transactions end-to-end. | Status updates are displayed with timestamps for each stage. | Core Functional | High |
| FR-17 | Corporate User Management | The system shall allow corporate administrators to create, modify, suspend, and deactivate users. | As a corporate admin, I want to manage my users. | User changes take effect immediately and are logged. | Core Functional | High |
| FR-18 | Corporate User Management | The system shall allow corporate administrators to assign roles, services, approval rights, and limits to users. | As a corporate admin, I want to control user access. | Assigned roles and limits are enforced correctly. | Core Functional | High |
| FR-19 | User Lifecycle | The system shall support onboarding, activation, suspension, reactivation, and deactivation of users. | As an internal user, I want full lifecycle control. | User status changes are applied and auditable. | Core Functional | High |
| FR-20 | Internal Administration | The system shall allow authorized internal users to manage customers, users, roles, entitlements, and approval rules. | As an internal user, I want to administer access centrally. | Administrative changes are saved and reflected immediately. | Supporting / Administrative | High |
| FR-21 | Audit & Logging | The system shall retain searchable activity logs for a configurable period of at least five (5) days. | As a compliance user, I want full traceability. | Audit logs are immutable and retrievable for at least five (5) days | Control / Compliance | High |
| FR-22 | Notifications | The system shall notify users of transaction submissions, approvals, rejections, and status changes. | As a user, I want to choose how I receive notifications. | Notifications are delivered via configured channels. | Supporting Functional | Medium |
| FR-23 | Reporting | The system shall provide transactions, user activity, and operational reports. | As a user, I want to access reports. | Reports can be generated and exported successfully. | Supporting Functional | Medium |
| FR-24 | Multi-Entity Support | The system shall support corporate customers with multiple entities, accounts, and users. | As a corporate group, I want centralized access. | Entity-level access controls are enforced. | Core Functional | High |
| FR-25 | Integration | The system shall integrate with core banking, trade finance, payment systems, and PAPSS. | As an internal user, I want seamless processing. | Transactions flow end-to-end without manual intervention. | Core Functional | High |
| FR-26 | Continuity | The system shall retain essential and proven capabilities from the existing Internet Banking platform where it is still relevant. | As the organization, we want continuity during transition. | Key legacy features are available post go-live. | Supporting Functional | Medium |
| FR-27 | Customer Experience & Guidance | The system shall provide contextual guidance, prompts, and informational support to customers during transactions and journeys, including trade, payments, and user management, to improve usability and reduce errors. | As a customer, I want guidance and helpful information so I can complete transactions correctly. | Contextual help is available at relevant steps; guidance content is displayed based on the transaction or user action. | Supporting Functional | Medium |
| FR-28 | User Experience/ Interface (UX) | The system shall provide clear, well-structured, and visually intuitive displays for accounts, transactions, trade activities, and approvals, enabling users to easily understand information. | As a user, I want information displayed clearly so I can understand my accounts and transactions without confusion. | Key information is clearly visible; layouts are consistent; users can identify balances, statuses, and actions without additional navigation. | Supporting Functional | Medium |
| FR-29 | User Experience /Interface (UX/UI) | The system shall allow customers to provide feedback on their digital experience and specific journeys (e.g. payments, trade, user management). | As a customer, I want to share feedback so the Bank can improve the Internet Banking experience. | Users can submit feedback from within the platform; feedback is captured and stored for review. | Supporting Functional | Medium |
| FR-30 | Retail Services | The system shall provide customers with access to the Bank's published daily foreign exchange (FX) rates. | As a customer, I want to view the Bank's daily FX rates so that I can make informed decisions. | The latest published FX rates are displayed and updated accordingly. | Supporting Functional | High |
| FR-31 | Authentication & Security | The system shall allow customers to reset passwords using OTP or other Bank-approved verification methods. | As a customer, I want to reset my password myself so that I can regain access quickly. | Customers can reset their passwords after successful verification, and all activities are logged. | Core Functional | High |
| FR-32 | Reporting | The system shall display the reason for failed transactions in enquiry screens and reports. | As a customer, I want to know why my transaction failed so that I can take the appropriate action. | Failed transactions display the corresponding failure reason. | Supporting Functional | High |
| FR-33 | Card Services | The system shall allow customers to fund eligible prepaid cards from linked bank accounts. | As a customer, I want to fund my prepaid card online so that I can use it immediately. | Funds are successfully transferred to the selected prepaid card. | Core Functional | High |
| FR-34 | Card Services. | The system shall allow customers to block and unblock eligible cards. | As a customer, I want to block or unblock my card so that I can control its use. | Card status is updated successfully and recorded in the audit log. | Core Functional | High |
| FR-35 | Corporate User Management | The system shall allow Corporate Administrators to configure transaction and authorization limits for users within Bank-defined parameters. | As a Corporate Administrator, I want to manage user limits so that I can control transaction authority. | Configured limits are validated, applied, and audited. | Core Functional | High |
| FR-36 | Corporate User Management | The system shall allow Corporate Administrators to reset passwords for users within their organization. | As a Corporate Administrator, I want to reset user passwords so that users can regain access without Bank intervention. | Passwords are reset securely, users are prompted to change them at first login, and all activities are logged. | Core Functional | High |
| FR-37 | Pricing & Fee Management | The system shall support automated creation, maintenance, and application of approved fee concessions. | As a Bank Administrator, I want approved fee concessions applied automatically so that manual fee reversals are eliminated. | Approved concessions are applied automatically and all activities are auditable. | Core Functional | High |
| FR-38 | All Businesses | The system shall allow users to generate account statements for a selected date range and filter transactions using supported search criteria. | As a user, I want to generate and filter statements so that I can quickly find specific transactions. | Users can generate statements for a selected date range of up to one (1) year and filter transactions by beneficiary name or transaction amount. | Core Functional | High |

  - ADMIN PORTAL – FUNCTIONAL REQUIREMENTS

| ADMIN- ID | Category | Requirement Description | User Story | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| ADM - 1 | Role & Permission Management | The system shall allow authorized internal users to create, modify, and manage internal roles and permissions within the Admin Portal. | As an authorized internal user, I want to control what internal users can manage across Retail, Corporate, and Trade services. | Roles and permissions will be created, updated, assigned, and enforced correctly, and all changes will be logged. |
| ADM - 2 | Customer Profile Visibility | The system shall allow authorized internal users to view customer profiles and relationships across Retail and Corporate segments. | As an authorized internal user, I want visibility of customer profiles to support service delivery and issue resolution. | Customer profile details and linked relationships will be viewable in read-only mode and will not allow transaction execution. |
| ADM - 3 | Customer User Administration | The system shall allow authorized internal users to manage customer users (Retail and Corporate), including activation, suspension, and deactivation. | As an authorized internal user, I want to manage customer user access to ensure secure and controlled use of Internet Banking services. | User lifecycle actions will take effect immediately and will be recorded in the audit log. |
| ADM - 4 | Limits & Entitlements | The system shall allow authorized internal users to configure and manage transaction limits and service entitlements across payments and trade. | As an authorized internal user, I want to control transaction exposure across Retail, Corporate, and Trade services. | Configured limits and entitlements will be enforced during transaction processing and will be auditable. |
| ADM - 5 | Approval Framework | The system shall allow authorized internal users to configure maker–checker and multi-level approval workflows. | As an authorized internal user, I want approval rules aligned to risk levels across payments and trade transactions. | Approval workflows will operate according to configured rules and will prevent unauthorized execution. |
| ADM - 6 | Trade Services Enablement | The system shall allow authorized internal users to enable and manage trade services available on Internet Banking. | As an authorized internal user, I want to control which trade services are available digitally to customers. | Trade services will be enabled or disabled based on configuration and will be enforced at transaction initiation. |
| ADM - 7 | Trade Transaction Monitoring | The system shall allow authorized internal users to view and monitor trade transactions across all supported types. | As an authorized internal user, I want visibility into trade transactions to monitor progress and identify issues. | Trade transactions will be displayed with status, timestamps, and lifecycle stages. |
| ADM - 8 | Letters of Credit (LC) Oversight | The system shall allow authorized internal users to monitor Letters of Credit initiated digitally. | As an authorized internal user, I want oversight of LC transactions to support customers and operations. | LC transactions will display status, transaction history, and audit trail details. |
| ADM – 9 | Documentary Collections Management | The system shall allow authorized internal users to view, review, and support Documentary Collection submissions and resubmissions. | As an authorized internal user, I want to track and support Documentary Collections throughout their lifecycle. | Documentary Collections will show submission history, resubmission versions, and status. |
| ADM - 10 | Open Account & Advance Payments Oversight | The system shall allow authorized internal users to monitor Open Account and Advance Payment transactions. | As an authorized internal user, I want visibility into these trade payments for monitoring and support purposes. | Transactions will be tracked end-to-end and will display clear processing status. |
| ADM - 11 | PAPSS Transaction Oversight | The system shall allow authorized internal users to monitor PAPSS transactions initiated through Internet Banking. | As an authorized internal user, I want oversight of PAPSS transactions to ensure successful processing. | PAPSS transactions will be visible with reference details, processing status, and audit logs. |
| ADM - 12 | Payment & Trade Monitoring | The system shall provide authorized internal users with real-time monitoring of payment and trade transactions. | As an authorized internal user, I want real-time visibility to quickly identify delays or failures. | Monitoring dashboards will display real-time transaction statuses and flagged exceptions. |
| ADM - 13 | Exception & Error Handling | The system shall allow authorized internal users to view failed or exception transactions across payments and trade. | As an authorized internal user, I want to identify and investigate failed transactions for resolution. | Failed and exception transactions will be clearly flagged and accessible for review. |
| ADM - 14 | Audit & Activity Logging | The system shall provide full audit trails for all administrative actions and transactions. | As an authorized internal user, I want traceability for governance, risk, and compliance purposes. | Audit logs will capture user actions, timestamps, and activity details and will be retrievable. |
| ADM - 15 | Reporting, MIS & Audit | The system shall provide authorized internal users with administrative reports covering usage, payments, trade activity, user management, and audit purposes. | As an authorized internal user, I want reports for operational monitoring, management oversight, and audit review. | Reports will be role-based, will include audit-relevant data, and will be generated and exported successfully. |
| ADM - 16 | Customer Support Enablement | The system shall allow authorized internal users to view customer data for support purposes without executing transactions. | As an authorized internal user, I want to support customer enquiries without breaching control policies. | View-only access will be enforced, and transaction execution will not be permitted. |
| ADM - 17 | Existing Capability Continuity | The system shall retain relevant administrative capabilities from the existing Internet Banking platform. | As the organization, we want continuity of essential admin functions during migration. | Identified critical admin functions will be available post go-live. |
| ADM - 18 | Configuration Management | The system shall allow authorized internal users to configure services, limits, workflows, and notifications without code changes. | As an authorized internal user, I want flexibility to manage the platform efficiently. | Configuration changes will be applied without system downtime and will be logged. |

  - NONFUNCTIONAL REQUIREMENTS

| NFR ID | Category | Non-Functional Requirement Description | User Story | Acceptance Criteria | Priority |
| --- | --- | --- | --- | --- | --- |
| NFR-01 | Security | The system shall enforce Multi-Factor Authentication (MFA) for login and high-risk actions (payments, trade initiation, approvals, profile switching, user administration). | As an internal user, I want MFA enforced to reduce fraud and unauthorized access. | MFA is triggered by configured rules; access is denied if MFA fails. | High |
| NFR-02 | Security | The system shall support role-based access control (RBAC) across all services. | As an internal user, I want access restricted by role. | Users can only access functions permitted by assigned roles. | High |
| NFR-03 | Security | The system shall enforce segregation of duties to prevent a user from initiating and approving the same transaction. | As a risk officer, I want separation of roles to reduce fraud. | Maker and Approver roles cannot be combined for the same transaction. | High |
| NFR-04 | Security | The system shall ensure encryption of sensitive data in transit and at rest. | As a compliance user, I want customer data always protected. | Industry-standard encryption is implemented and verified. | High |
| NFR-05 | Audit & Compliance | The system shall maintain immutable audit logs for all user actions, configuration changes, and transactions. | As a compliance user, I want fully traceability for audits. | Logs are tamper-proof, time-stamped, and retrievable. | High |
| NFR-06 | Audit & Compliance | The system shall support regulatory and internal audit reviews. | As an auditor, I want easy access to audit information. | Audit reports can be generated on demand. | High |
| NFR-07 | Performance | The system shall support concurrent Retail, Corporate, and Internal users without degradation. | As a user, I want the system to be responsive during peak periods. | Performance remains within agreed SLAs under peak load. | High |
| NFR-08 | Performance | Customer-facing actions shall be completed within acceptable response times. | As a customer, I want fast response when using Internet Banking. | 95% of actions are completed within defined SLA limits. | High |
| NFR-09 | Availability | The system shall be available 24x7, excluding approved maintenance windows. | As a customer, I want access at any time. | Availability meets agreed up time (e.g. ≥99.5%). | High |
| NFR-10 | Resilience | The system shall recover gracefully from failures without data loss. | As an internal user, I want quick recovery after incidents. | RTO/RPO targets are met. | High |
| NFR-11 | Scalability | The system shall be scaled to support growth in users and transaction volumes. | As the business grows, I want the platform to be scaled reliably. | Performance remains stable as volumes increase. | High |
| NFR-12 | Scalability | The system shall support future service expansion without major redesign. | As the business evolves, I want flexibility to add services. | New services enabled via configuration or extension. | Medium |
| NFR-13 | UI / UX | The system shall provide a consistent, intuitive, and user-friendly interface across Retail, Corporate, Trade, and Admin journeys. | As a user, I want a simple and consistent experience. | Users complete key journeys without training. | High |
| NFR-14 | UI / UX | The system shall follow modern UI/UX standards (clear layouts, logical navigation, responsive design). | As a user, I want information displayed clearly and logically. | Layouts are consistent; key information is easily identifiable. | High |
| NFR-15 | UI / UX | The system shall support responsive access across commonly used browsers and devices. | As a user, I want to use my preferred device/browser. | Platform functions correctly on supported devices/browsers. | Medium |
| NFR-16 | Quality Assurance (QA) | The solution shall be delivered with a comprehensive QA approach covering functional, non-functional, security, and integration testing. | As the organization, we want a stable platform at go-live. | Test plans, cases, and evidence are provided. | High |
| NFR-17 | Quality Assurance (QA) | The system shall support User Acceptance Testing (UAT) by business users prior to go-live. | As a business user, I want to validate the system before launch. | UAT completed and formally signed off. | High |
| NFR-18 | Quality Assurance (QA) | Defects identified during testing shall be logged, prioritized, and resolved before go-live. | As a stakeholder, I want issues resolved before production. | No critical/high defects remain open at go-live. | High |
| NFR-19 | Reliability | The system shall prevent duplicate or inconsistent transaction processing. | As a customer, I want transactions processed correctly once. | Duplicate transactions are detected and blocked. | High |
| NFR-20 | Data Integrity | The system shall ensure accuracy and consistency of data across integrated systems. | As an internal user, I want consistent data across systems. | No data mismatches between front-end and back-end systems. | High |
| NFR-21 | Integration | The system shall support secure and reliable integration with internal and external systems. | As an internal user, I want seamless end-to-end processing. | Transactions are complete without manual intervention. | High |
| NFR-22 | Business Continuity | The system shall support disaster recovery and business continuity arrangements. | As the organization, we want to service continuity after incidents. | DR setup meets defined RTO/RPO targets. | High |
| NFR-23 | Data Retention | The system shall retain data in line with regulatory and internal policies. | As a compliance user, I want proper data retention. | Data retained and purged per policy. | High |
| NFR-24 | Privacy | The system shall comply with data protection and privacy requirements. | As a customer, I want my data protected. | Personal data is handled according to policy. | High |
| NFR-25 | Reporting & Analytics | The system shall provide comprehensive reporting and analytics across Retail, Corporate, Trade, Payments, User Management, and Administration, including standard reports, role-based dashboards, filtering, drill-down to transaction level, audit reporting, and export in common formats. | As a business or internal user, I want reports and insights to monitor performance, usage, risk, and compliance. | Users can access role-based dashboards and reports, apply filters, drill down to details, and export reports in supported formats. | High |

- PROJECT DEPENDENCIES & ASSUMPTIONS

  - DEPENDENCIES

| Dependency ID | Category | Dependency Description | Source / Owner | Impact if Not Met |
| --- | --- | --- | --- | --- |
| DEP-01 | Core Systems | Availability and stability of core banking systems required for account access, balances, and transaction posting. | IT – Core Banking | Transaction processing will be delayed or unavailable across Internet Banking. |
| DEP-02 | Trade Systems | Availability of trade finance back-end systems to support digital initiation, processing, and lifecycle tracking. | Transaction Banking / IT | Trade transaction processing will be delayed and manual intervention will increase. |
| DEP-03 | Payment Systems | Availability of domestic, cross-border, and PAPSS payment systems for transaction execution. | Payments & Switching / IT | Payment transactions will be delayed or fail to process end-to-end. |
| DEP-04 | Customer Identity (First-Time Users) | Availability of Ghana Card verification services to validate identity for first-time Internet Banking users. | NIA API’S Digital Channels / Compliance / IT Security | Digital onboarding will be unavailable, delaying first-time users’ access to transaction services. |
| DEP-05 | Customer Identity (Existing Users) | Availability of existing customer identifiers (e.g. username or customer ID) for login and profile linking. | Digital Channels / IT | Existing users will be unable to log in or transact digitally, delaying transaction processing. |
| DEP-06 | API Availability & Integration. | Availability, stability, and performance of internal and external APIs required for integration with core banking, trade, payments, PAPSS, and third-party services. | Enterprise Integration Layer / IT / Vendors | The project will not progress as planned, and end-to-end digital transaction processing will not be achievable due to incomplete or unstable system integrations. |
| DEP-07 | Security & Authentication | Availability of authentication services, including MFA mechanisms. | IT Security | Transactions and approvals will be restricted, delaying processing and increasing risk exposure. |
| DEP-08 | Admin Portal Readiness | Availability and readiness of the administrative portal for managing users, roles, limits, approvals, configurations, and monitoring. | Digital Channels / IT / Vendor | User administration and control activities will be delayed, impacting transaction enablement and governance. |
| DEP-09 | User Acceptance Testing (UAT) | Availability of a stable solution and active business participation to conduct effective User Acceptance Testing. | Business Units / PMO | UAT quality will decline, increasing the risk of post–go-live operational issues and transaction failures. |
| DEP-010 | Regulatory Alignment | Timely alignment with regulatory, risk, and compliance requirements applicable to Internet Banking and digital trade. | Risk & Compliance | Certain transaction types will be delayed, restricted, or disabled pending regulatory clearance. |
| DEP-11 | Training & Adoption | Availability of structured training and user enablement for customers and internal users. | Change Management / Digital Channels | Low adoption will persist, increasing reliance on manual and branch-based transaction processing. |
| DEP-12 | Infrastructure & Hosting | Availability of hosting environments, network connectivity, and capacity for Test, UAT, and Production. | IT Infrastructure | System availability will be inconsistent, delaying testing and transaction processing. |
| DEP-13 | Data Quality | Accuracy and completeness of customer, account, and user data in source systems. | Operations / IT | Transactions will fail, be misrouted, or require manual correction. |
| DEP-14 | Vendor Delivery & SLAs | Vendor adherence to agreed delivery timelines, quality standards, and service-level agreements (SLAs). | Vendor / Project Team | Delays in delivery or poor service quality will directly delay transaction enablement and platform stability. |
| DEP-15 | Business Participation | Availability of business stakeholders for requirements validation, reviews, and signoffs. | Business Units / PMO | Delays in validation and approvals will delay transaction rollout and go-live readiness. |

  - ASSUMPTIONS

| Assumption ID | Category | Assumption Description | Rationale | Impact if Assumption Is Invalid |
| --- | --- | --- | --- | --- |
| ASM-01 | Project Nature | The initiative is treated as a new Internet Banking platform, not an enhancement of the existing solution. | The existing platform does not adequately support CBB, WIB, trade, and modern digital capabilities. | Scope ambiguity will arise, leading to misaligned vendor proposals and delivery delays. |
| ASM-02 | Digital Strategy | The solution is delivered as a digital first platform, with no dependency on branch-based or manual transaction initiation. | To reduce operational overhead and improve turnaround time. | Manual processes will persist, reducing efficiency and delaying transactions. |
| ASM-03 | Customer Segments | Retail, SME, Commercial, Corporate, and WIB customers are supported within a single unified platform. | A unified platform improves consistency, governance, and customer experience. | Fragmented delivery will increase complexity and operational cost. |
| ASM-04 | Profile Management | Customers may hold both Retail and Corporate profiles and can switch profiles securely within the same session. | Customers often maintain multiple relationships with the Bank. | Customer experience will degrade and manual workarounds will increase. |
| ASM-05 | Identity & Onboarding | First-time Internet Banking users are onboarded digitally using Ghana Card-based identity verification. | Regulatory requirements mandate strong identity verification for new digital users. | Digital onboarding will not be achievable, delaying customer access to transactions. |
| ASM-06 | Existing User Access | Existing customers will continue to access the platform using existing usernames or identifiers, with MFA applied. | To ensure continuity and minimise disruption for current users. | Access disruptions will occur, impacting transaction continuity. |
| ASM-07 | Security Controls | MFA, role-based access, segregation of duties, and audit logging are mandatory across the platform. | To meet security, risk, and regulatory expectations. | Increased fraud and compliance risk may delay go-live. |
| ASM-08 | API Enablement | Required internal and external APIs (core banking, trade, payments, PAPSS, NIA) are available and supported. | End-to-end digital processing depends on system integrations. | Digital transaction processing will not be achievable as planned. |
| ASM-09 | Administration | A fully functional admin portal will be available to manage users, roles, limits, approvals, configurations, and monitoring. | Strong governance and operational control are required for corporate and trade banking. | User and access management will be delayed, impacting transaction enablement. |
| ASM-10 | Vendor Capability | The selected vendor has proven experience delivering large-scale Internet Banking platforms. | Delivery complexity requires domain and platform expertise. | Delivery risk will increase, affecting timelines and quality. |
| ASM-11 | Quality Assurance | Comprehensive QA, including system testing, integration testing, security testing, and UAT, will be completed before go-live. | To ensure platform stability and operational readiness. | Defects may surface post–go-live, impacting transactions and operations. |
| ASM-12 | Business Participation | Business stakeholders will be available for requirements validation, UAT, and formal sign-off. | Business input is critical for accurate delivery. | Misaligned requirements and approval delays will delay go-live. |
| ASM-13 | Infrastructure | Hosting, network, and environments (Test, UAT, Production) will be provisioned and ready as required. | Stable infrastructure is essential for testing and deployment. | Testing and deployment activities will be delayed. |
| ASM-14 | Training & Adoption | Structured training and adoption activities will be provided to customers and internal users. | Adoption is required to realise digital transformation benefits. | Low adoption will persist, increasing reliance on manual channels. |
| ASM-15 | Regulatory Stability | Regulatory, risk, and compliance requirements remain stable during implementation. | Frequent regulatory change introduces delivery risk. | Scope changes and delays may occur. |
| ASM-16 | Data Scope | Only data required for continuity and Internet Banking operations will be migrated. | To manage migration complexity and risk. | Migration timelines and costs will increase. |
| ASM-17 | UI / Display & Experience | The new Internet Banking solution will deliver a new, modern user interface, display, look, and feel distinct from the existing platform. | To improve usability, customer adoption, and alignment with modern digital banking standards. | Customer adoption may be low, and the platform may be perceived as a rebranded legacy system. |

- RISK AND MITIGATION

This section outlines the key risks associated with the delivery and operation of the New Internet Banking System (NIBS). It highlights material risk categories, their potential impact, likelihood, defined mitigation strategies, and accountable owners to ensure proactive and controlled delivery.

  - RISK AND MITIGATION MATRIX

| Risk ID | Risk Category | Risk Description | Potential Impact | Likelihood | Mitigation Strategy | Responsible Owner |
| --- | --- | --- | --- | --- | --- | --- |
| RSK-01 | Regulatory & Compliance | Delays or changes in regulatory, compliance, or legal requirements affecting digital banking, trade, or customer identification. | Certain transaction types will be restricted or delayed; go-live timelines will be impacted. | Medium | Early and continuous engagement with Risk & Compliance; regulatory sign-offs prior to go-live. | Risk & Compliance |
| RSK-02 | Identity & Onboarding | Unavailability or instability of Ghana Card (NIA) APIs for first-time user onboarding. | Digital onboarding will be unavailable, delaying customer access to transaction services. | Medium | Early engagement with NIA; API monitoring; defined fallback onboarding procedures. | Digital Channels / IT Security |
| RSK-03 | Technology & Integration | Instability or unavailability of internal or external APIs required for core banking, trade, payments, PAPSS, or third-party integrations. | The project will not progress as planned, and end-to-end digital transaction processing will not be achievable. | High | Early API readiness assessment; phased integration testing; vendor SLAs for API performance and uptime. | IT / Vendor |
| RSK-04 | Cybersecurity | Cyber-attacks (e.g. malware, phishing) targeting the Internet Banking platform. | Service disruption, financial loss, and reputational damage. | Medium | Layered security controls; MFA enforcement; continuous security monitoring and penetration testing. | IT Security |
| RSK-05 | Data Breach & Privacy | Unauthorized access, exposure, or leakage of customer or transaction data. | Regulatory sanctions, reputational damage, and loss of customer trust. | Medium | Data encryption, strict access controls, audit logging, and regular security reviews. | IT Security / Risk |
| RSK-06 | Compliance Breach | Non-compliance with data protection, banking, or digital transaction regulations. | Fines, service restrictions, and forced remediation. | Low | Compliance reviews, policy alignment, and audit readiness throughout delivery. | Risk & Compliance |
| RSK-07 | Security & Fraud | Inadequate access controls or misconfigured entitlements lead to fraud or unauthorized transactions. | Financial loss and regulatory exposure. | Medium | Enforce RBAC, segregation of duties, approval workflows, and periodic access reviews. | IT Security / Operations |
| RSK-08 | Data Synchronization | Delays or inconsistencies in data synchronization between Internet Banking and back-end systems. | Incorrect balances, transaction failures, and reconciliation issues. | Medium | Real-time or near-real-time integration; reconciliation checks; monitoring and alerts. | IT / Operations |
| RSK-09 | Admin & Governance | Delayed readiness or limited capability of the admin portal for managing users, roles, and limits. | User onboarding and transaction enablement will be delayed, impacting governance. | Medium | Treat admin portal as a critical deliverable; include admin scenarios in UAT. | Digital Channels / IT |
| RSK-10 | Quality Assurance | Inadequate testing coverage or rushed UAT due to delivery pressure. | Post–go-live defects will disrupt transactions and operations. | Medium | Enforce comprehensive QA and UAT sign-off as a go-live prerequisite. | PMO / Business Units |
| RSK-11 | Infrastructure & Hosting | Delays in provisioning or instability of hosting and network environments. | Testing and deployment will be delayed; service availability may be impacted. | Low | Early infrastructure readiness checks; performance and stress testing. | IT Infrastructure |
| RSK-12 | Resistance to Change | Resistance from customers or internal users to adopt the new Internet Banking platform. | Continued reliance on manual or branch-based processes; reduced benefits realization. | Medium | Structured change management, training, phased rollout, and feedback mechanisms. | Change Management |
| RSK-13 | UX & Experience | Poor user interface or complex journeys reduce usability. | Low adoption, higher error rates, and increased support demand. | Medium | UX standards enforcement; usability testing; iterative improvements based on feedback and old IB. | Digital Channels / Vendor |
| RSK-14 | Vendor Delivery | Vendor delays, skill gaps, or failure to meet agreed milestones and SLAs. | Delayed go-live, cost overruns, and quality issues. | Medium | Strong contractual SLAs; milestone-based payments; regular governance reviews. | Project Team / Procurement |
| RSK-15 | Data Quality & Migration | Inaccurate or incomplete customer and account data in source systems. | Transaction failures and customer dissatisfaction. | Medium | Data validation, cleansing, and controlled migration scope. | Operations / IT |
| RSK-16 | Scope Control | Introduction of unapproved requirements during delivery. | Timeline slippage and cost overruns. | Medium | Formal change control and governance approval for all scope changes. | PMO Committee |

Governance Note: All risks will be reviewed regularly, with mitigation actions tracked through project governance.
High-impact or escalating risks will be escalated to the Steering Committee for timely decision-making.

- SUCCESS METRICS (KPI’S)

This matrix defines clear, measurable indicators that will be used to evaluate the success of the New Internet Banking System (NIBS).

| Success Area | Metric / KPI | Target Outcome | Measurement Method | Owner |
| --- | --- | --- | --- | --- |
| Platform Adoption | Percentage of active customers using Internet Banking | Majority of eligible customers actively use the platform within agreed period | Usage analytics and login statistics | Digital Channels |
| Transaction Migration | Percentage of transactions initiated digitally vs branch/manual | Significant reduction in branch-based and manual transactions | Transaction volume reports | Operations |
| System Availability | Platform uptime | Meets or exceeds agreed availability target (e.g. ≥99.5%) | System monitoring reports | IT Infrastructure |
| Performance | Average response time for key user actions | Meets defined performance SLAs | Performance monitoring tools | IT / Vendor |
| Trade Digitization | Percentage of trade transactions initiated digitally | Majority of eligible trade transactions initiated online | Trade transaction reports | Transaction Banking |
| User Experience | Customer satisfaction with Internet Banking | Improved satisfaction scores post go-live | Surveys and feedback tools | Digital Channels |
| Security & Compliance | Number of security incidents | Zero critical security breaches | Security incident reports | IT Security |
| Operational Efficiency | Reduction in processing time for payments and trade | Faster turnaround times compared to legacy processes | Operations metrics | Operations |
| User Management | Corporate self-service user administration adoption | Reduced internal intervention for user setup | Admin portal usage reports | Digital Channels |
| Quality | Post–go-live defect rate | Minimal critical or high-severity defects | Incident and defect logs | PMO / IT |
| Regulatory Readiness | Compliance audit outcomes | No major audit findings related to Internet Banking | Audit reports | Risk & Compliance |

- BUSINESS BENEFITS

This table outlines the key benefits expected from implementing the New Internet Banking System, aligned to business, customer, and operational outcomes.

| Benefit Category | Benefit Description | Primary Stakeholders | Expected Value |
| --- | --- | --- | --- |
| Customer Experience | Improved digital experience with a modern interface, guided journeys, and faster transactions | Retail & Corporate Customers | Higher satisfaction, increased adoption, reduced complaints |
| Digital Enablement | End-to-end digital initiation of payments and trade transactions | Corporate, CBB, WIB Customers | Reduced branch visits and faster service delivery |
| Operational Efficiency | Reduced manual processing and branch dependency | Operations & Branch Network | Lower operational cost and improved productivity |
| Governance & Control | Stronger access controls, approvals, audit trails, and admin oversight | Risk, Compliance, Operations | Improved risk management and regulatory confidence |
| Scalability | Platform capable of supporting growth in users and transaction volumes | Business & IT | Long-term sustainability and growth enablement |
| Revenue Enablement | Improved access to transaction and trade services | Business Units | Increased transaction volumes and fee income |
| Time to Market | Faster rollout of new digital services | Digital Transformation | Improved agility and competitiveness |
| Data & Insights | Better visibility through reporting and analytics | Management & Business Units | Informed decision-making |
| Security | Enhanced security controls including MFA and monitoring | Customers & Bank | Reduced fraud and security incidents |
| Brand Perception | Modern, unified digital banking platform | Market & Customers | Stronger brand image and competitiveness |

10. HIGH-LEVEL IMPLEMENTATION ROADMAP

This ensures the New Internet Banking System is delivered in a controlled, secure, and scalable manner, moving from strategy to stable operations while protecting customer experience, regulatory compliance, and business value.

| Phase | Objectives | Core Deliverables | Responsible Unit(s) | Indicative Timeline |
| --- | --- | --- | --- | --- |
| Phase 1 – Initiation & Governance | Establish governance, confirm scope, assumptions, dependencies, and onboard the delivery vendor | - Project charter - Governance structure - Vendor onboarding - Confirmed scope, assumptions, and dependencies | Digital Transformation/ PMO/ Procurement |  |
| Phase 2 – Requirements & Solution Design | Translate business needs into an approved solution blueprint aligned to security, regulatory, and customer experience expectations | - Finalize BRD - Solution architecture & UX designs - Security and integration design - API and NIA onboarding approach | Digital Channels/IT Architecture/Risk & Compliance |  |
| Phase 3 – Build & Configuration | Configure and integrate the Internet Banking platform to support Retail, Corporate, Trade, and Admin capabilities | - Configured Internet Banking platform - Admin portal setup - Core banking, payments, trade, PAPSS, and NIA API integrations | Vendor/IT Delivery/Digital Channels |  |
| Phase 4 – Testing & Quality Assurance | Validate solution quality, security, performance, and business readiness | - System & integration test results - QAT test scripts - API performance test results - Vulnerability assessment report - Security and performance testing outcomes - UAT sign-off | PMO/Business Units/QA/ IT Security |  |
| Phase 5 – Training & Change Enablement | Prepare internal users and customers for adoption and operational readiness | - Training material - Trained internal users - Customer communication plan | Change Management/Digital Channels/Operations |  |
| Phase 6 – Go-Live & Stabilization | Launch the platform safely and stabilize operations | - Production deployment - Issue resolution logs | IT Operations/Vendor/Digital Channels |  |
| Phase 7 – Post Go-Live Review & Optimization | Confirm value realization and define the continuous improvement roadmap | - Project Benefits review - Performance and adoption metrics - Enhancement backlog | Digital Transformation/Business Units |  |

11. APPROVAL & SIGN OFF

| Name | Unit | Signature | Date |
| --- | --- | --- | --- |

12. VERSION CONTROL

| Version | Date | Prepared By | Description | Status |
| --- | --- | --- | --- | --- |
| v1.0 | 18-Jan-2025 | Business Analyst | Initial Draft | Draft |
| v1.1 |  |  |  |  |
| v1.2 |  |  |  |  |
| v1.4 |  |  |  |  |